# CSIS 2430 — Project 1 Plan (Plan + Trace) for Alejandro, Bryant, Han, & Naomi

Update at least twice per project; for each “Done” task, include an evidence pointer.

## 1) Project Information

- Course / Term: CSIS 2430

- Project: Project 1

- Team Name: TBD

- Start Date: 2026-2-17

- Due Date: 2026-3-1

- Checkpoint Date (mid-project): 2026-2-22

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Naomi Finau | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Naomi: Weeknights after 6pm, some Saturdays & Sundays |
| Alejandro Pasillas & Bryant Gonzalez Guzman | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. |  |
| Team | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. |  |

## 3) Repository & Access (Required for Projects 1–4)

- Platform: GitHub

- Repository URL: https://github.com/nfinau/CSIS2420-Project1

- Instructor invited as viewer by checkpoint?: Not yet

- Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up + skeleton running | 2026-02-17 | Naomi | Repo created; README run steps; sample I/O runs. | D | https://github.com/nfinau/CSIS2420-Project1/commit/3e70a44 |
| Core implementation complete | 2026–02-20 | Naomi | All required features implemented; compiles/runs end-to-end. | D | CSIS2430-Project1/docs/implementation-run.png at main · nfinau/CSIS2430-Project1 |
| Verification complete | 2026–02-22 | Alejandro & Bryant | Test suite covers edge cases; expected vs actual documented. | Started |  |
| Report/video draft complete | 2026–02-25 | Team | Draft report sections complete; video outline + script notes. | NS |  |
| Final integration + submission | 2026-03-01 | Team | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Naomi | 2026-02-17 | D | https://github.com/nfinau/CSIS2420-Project1/commit/3e70a44 |  |
| 2 | Draft pseudocode for core algorithm in /docs | Naomi | 2026-02-17 | D | https://github.com/nfinau/CSIS2420-Project1/commit/3e70a44 |  |
| 3 | Draft UML/module diagram in /docs | Naomi | 2026-02-20 | D | https://github.com/nfinau/CSIS2430-Project1/commit/844ac70cfe1482004659d41d07a97d337683258d |  |
| 4 | Implement core data structures and parsing | Naomi | 2026-02-20 | D | CSIS2430-Project1/docs/implementation-run.png at main · nfinau/CSIS2430-Project1 |  |
| 5 | Define verification plan (tests + edge cases) | Alejandro & Bryant | 2026-02-20 |  |  |  |
| 6 | Implement edge-case tests + expected outputs | Alejandro & Bryant | 2026-02-20 |  |  |  |
| 7 | Design notes: assumptions, invariants, tradeoffs |  | 2026-02-20 |  |  |  |
| 8 | Checkpoint package: update plan + docs + invite verification | Team | 2026-02-22 |  |  | Checkpoint submission |
| 9 | Report draft (problem/design/verification/results) |  | 2026-02-22 |  |  | Include evidence citations |
| 10 | Final polish: run instructions + release tag | Team | 2026-03-01 |  |  |  |

## 6) Verification Plan

- Correctness checks / tests to run

- Unit tests for core functions (parsing, core algorithm steps).

- Golden-file tests: compare outputs to expected results on provided sample inputs.

- Negative tests: invalid inputs produce clear error messages.

- Edge cases to verify

- Empty/near-empty input (minimum size).

- Maximum size input within assignment constraints.

- Duplicate or conflicting entries (as applicable to the project spec).

- Expected vs. actual outputs (where applicable)

- Document expected outputs for at least 3 representative test cases in docs/test-results.md.

- Include screenshots or terminal output snippets if tooling is minimal.

- Performance checks (if required by the project)

- Run on increasing input sizes and record runtime (basic timing).

- Confirm no unnecessary O(n^2) loops on hot paths where avoidable.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2/21/2026 | Completed core implementation for Part 1 and Part 2 set & multiset operations. Fixed encoding issue by replacing Unicode symbols with ASCII labels. Verified program compiles and runs. Added README instructions and test-results template. | Unicode characters not displaying → replaced with ASCII labels (A U B, XOR, etc.) | https://github.com/nfinau/CSIS2430-Project1/commit/080d96efb74e0f8d916c0683a14dc8dd70739e97 |